|  |  |  |
| --- | --- | --- |
| Activity # | Activity Description | Weeks: |
| 1 | Initial System Requirements | 2 |
| 2 | Requirements Specification | 1 |
| 3 | Design Specification | 1 |
| 4 | Database creation / Refinement | 1 |
| 5 | Prototype Development | 3 |
| 6 | Prototype Testing and Documentation | 2 |
| 7 | Total Duration until Prototype completion | 10 |
| 8 | Refinement of Prototype (Software Development) | 3 |
| 9 | Software Testing and Documentations | 2 |
|  | Total Estimated Duration for full Software development: | 16 |